| # CUSTOMER DATA |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ## INTERTEK DATA |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name: |  |  | ADNOC Onshore P.O. Box 270, Abu Dhabi, UAE |  |  |  |  |  |  |  |  |  |  |  | Intertek Project No. |  |  |  |  | 106792-25 |  |  |  |
| Address: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Client P.O./I.O. to Intertek: |  |  |  |  | - |  |  |  |
| Attn: |  |  | Islam Khalifa |  |  |  |  | Phone: |  |  | +971 0567857160 |  |  |  | Requisition No: |  |  |  |  | P30339B-RFI-INST-008-ARC-INT-KSB-0113 |  |  |  |
| E-Mail: |  |  | i.khalifa@adco.ae |  |  |  |  |  |  |  |  |  |  |  | Date of Order: |  |  |  |  | 29-Jun-26 |  |  |  |
| Copies to: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Intertek Contract Coordinator: |  |  |  |  | Chethan Ramesh |  |  |  |
| SUPPLIER/SUB-SUPPLIER DATA |  |  |  |  |  |  |  |  |  |  |  |  |  |  | INSPECTION INFORMATION |  |  |  |  |  |  |  |  |
| Inspection Performed: |  |  | With Customer Supplier With Sub-Supplier |  |  |  |  |  |  |  |  |  |  |  | Date(s) of Visit(s): |  |  |  |  | 15/06/2026 |  |  |  |
| P.O. No: 04108-PM-INST-008 |  |  | Change No: N/A |  |  |  |  |  |  | Requisition No: N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date of Previous Visit: |  |  |  |  |  | N/A |  |  |
| Supplier: |  |  | KSB MIL CONTROLS LIMITED Meladoor, Annamanada - 680741, Kerala, India. |  |  |  |  |  |  |  |  |  |  |  | Date of Next Scheduled Visit: |  |  |  |  |  | 16/07/2026 |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | P. O. Status: |  |  | Complete Incomplete |  |  |  |  |  |
| Supplier Job No: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Project Name: |  |  |  |  |  |  |  |  |
| Location: |  |  | Meladoor, Annamanada - 680741, Kerala, India |  |  |  |  |  |  |  |  |  |  |  | ADNOC SE AiP5 PROJECT (ON PLOT) – ASAB/SAHIL (PACKAGE 1) |  |  |  |  |  |  |  |  |
| Primary Contact: |  |  | Mr. Alex Davis (KSB MIL Contract Management) |  |  |  |  |  |  |  |  |  |  |  | Materials/Items Inspected: Control Valve |  |  |  |  |  |  |  |  |
| Phone: | +91 480 2695832 |  |  |  | E-mail: |  | Alex.Davis@ksb.com |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub-supplier: |  |  | xxxxxxxxxxxxxxx |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub-Supplier Job No: |  |  | xxxxxxxxxxxxxxx |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Location: |  |  | xxxxxxxxxxxxxxx |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Primary Contact: |  |  | xxxxxxxxxxxxxxxxx |  |  |  |  |  |  |  |  |  |  |  | Pre-Inspection Meeting Summary Attached: |  |  |  |  |  |  | Yes No |  |
| Phone: | xxxxxxxxxxxxxxxxxx |  |  |  | E-mail: |  |  | xxxxxxxxxxxxxxxxxx |  |  |  |  |  |  | Summary Report Attached: |  |  |  |  |  |  | Yes No |  |
| INSPECTION DISPOSITION: |  |  |  | Accept |  |  | Nonconformance(s) Identified |  |  |  |  |  |  |  |  | Placed on Hold |  |  |  | Other (Explain) |  |  |  |
| INSPECTION SUMMARY AND CONCLUSION: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| As per P30339B-RFI-INST-008-ARC-INT-KSB-0113, the scope of the visit included shell pressure test, DPT after machining, PMI and Surface Preparation & painting at M/s KSB Mil Control Ltd. The inspection was conducted in accordance with ITP No. P30339B-30-99-52-4607, covering the inspection of Contol Valves and its Components. All inspection activities were carried out as per ITP Clause Nos. 6.1, 6.2,6.3,8.7 & 8.10 Day 1 (13/07/2026) No.6.3: Positive Material Identification:– PMI conducted for the components of control valves Result: Acceptable Day 2 (14/07/2026) No.6.2: DPT after machining:- Conducted DPT for the BONNET and BODY Result: Acceptable Day 3 (15/07/2026) No.6.1: Shell Pressure Test:- Shell pressure test for 1. Valve SL no: - 25008081 (Job number CD13E072) 2. Valve SL no: - 25008076 (Job number CD13E032) 3.Valve SL no:- 25008077 (Job number CD13E033)with body and bonnet Result:- Acceptable No 6.2: DPT :- Conducted DPT for STEM and SEAT RING Result:- Acceptable |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| RECOMMENDED ACTION: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| INSPECTION TIME: |  |  | DAYS HOURS |  |  | 1 |  |  |  |  |  | TRAVEL HOURS: | 5 |  |  |  |  |  | DISTANCE: MI KM |  |  |  | 160 KM |
| Technical Specialist: |  | XXXXXXX |  |  | Date: |  |  |  | XXXXXXXX |  |  |  |  | Project Coordinator: |  |  |  |  |  |  |  |  |  |
| This report is made solely on the basis of the Client’s instructions and/or information and materials supplied. It is not intended to be a recommendation for any particular course of action. Intertek does not accept a duty of care or any other responsibility to any person other than the Client in respect of this report and only accepts liability to the Client insofar as is expressly contained in the terms and conditions governing Intertek's provision of services. Intertek makes no warranties or representations either express or implied with respect to this report save as provided for in those terms and conditions. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- ATTENDEES

| NAME | COMPANY REPRESENTED | TITLE |
| --- | --- | --- |
| Adarsh MS | InterTek OBO ADNOC | Inspection Engineer |
| Jithin KB | KTI OBO ARCHIRODON | Inspection Engineer |
| Kalicharan | TUV SUD OBO Vendor | Inspection Engineer |

- MATERIALS

  - GENERIC MATERIALS

TAG / EQPT NO.; DESCRIPTION. 14-01-FCV -0709-01; 10''-41611 ASME #300 RF Gr WCC CV=750 37 18''-7A1. 14-01-FCV-0710-01; 10''-41611 ASME #300 RF Gr WCC CV=750 37 18''-7A1. 14-01-TCV-0410-45; 12''-41921 ASME #300 RF Gr WCC CV=1250 38 24''-7A2. 16-01-PCV-2803-37A; 8''-41332 ASME #600 RF Gr LCC CV=255 37 18''H-8A. 16-01-TCV -2813-58A; 8''-41932 ASME #1500 RF Gr LCC CV=400 38 24''-7A2. 14-01-FCV-0710-01; 10''-41611 ASME #300 RF Gr WCC CV=750 37 18''-7A1. 14-01-PCV -0804-08A; 6''-41332 ASME #300 RF Gr WCC CV=210 37 18''-6A3.

  - MATERIALS INSPECTED

PO ITEM NO.; TAG / SERIAL NO.; PRODUCT / MATERIAL / ITEM NAME; ORDERED QUANTITY; PRESENTED THIS VISIT; ACCEPTED THIS VISIT; QUANTITY ACCEPTED TO DATE. 7; 14-01-FCV-0709-01; Shell(BODY,BONNET); 1; 1; 1. 49; 14-01-TCV-0410-45; Shell(BODY,BONNET); 1; 1; 1. 8; 14-01-FCV0710-01; Shell(BODY,BONNET); 1; 1; 1. 16-01-PCV-2803-37A; SEAT RING ,STEM; 1; 1; 1. 16-01-TCV -2813-58A; SEAT RING ,STEM; 1; 1; 1. 14-01-TCV-0410-45; SEAT RING ,STEM; 1; 1; 1. 14-01-PCV -0804-08A; SEAT RING ,STEM; 1; 1; 1. 14-01-FCV-0710-01; SEAT RING ,STEM; 1; 1; 1.

- DOCUMENTS USED

DOCUMENT NO.; REVISION; TITLE; APPROVAL STATUS. P30339B-RFI-INST-008-ARC-INT-KSB-0113; 0; RFI; -. P30339B-30-99-52 4607; B; ITP; 2. ASME Sec V; -; -; -. ASME B16.34; -; -; -.

- SCOPE OF INSPECTION

ITP LINE NO.; ITP ACTIVITY DESCRIPTION; ITEMS; RESULTS; CLAUSE. 6.2; Material check-DPT; SEAT RING ,STEM; Acceptable; W10%. 6.1; Shell Pressure test; Body and Bonnet; Acceptable; W100%.

- EQUIPMENT AND INSTRUMENTATION USED (TO BE SUPPLIED BY SUPPLIER)

EQUIPMENT / INSTRUMENT DESCRIPTION; ### SERIAL NO; ### CALIBRATION CERT. NO.; EXPIRY DATE. Cleaner; 25M01; Dec 2030. Penetrant; 24D27; APR’29. Developer; 25F08; November 2030. Stopwatch; MQC 599; SLT/25/09/742/011; 14-09-2026. Lux meter; M502; SLT/26/04/480/032; 16-04-2027. Leak Testing Machine; E114; SLT/25/09/460/001; 14-09-2026.

- INSPECTION DETAILS

Visited M/s Fluid Controls Ltd on 06 Feb 2026 the inspection was conducted according to ITP- 11-56-93-4786 the inspection was carried out in accordance with the ITP. ITP Clause No.6.2: Dye Penetration Test– DPT conducted for the components of control valves 1.Valve SI No:- 25008181 (Job number CD13E013) • Conducted DPT for the SEAT RING and STEM • No relevant surface-breaking defects were detected. 2. Valve SL no:- 25008073 (Job number CD13E020) • Conducted DPT for the SEAT RING and STEM • No relevant surface-breaking defects were detected. 3. Valve SL no:- 25008077 (Job number CD13E033) • Conducted DPT for the SEAT RING and STEM • No relevant surface-breaking defects were detected. 4.Valve SL no:- 25008079 (Job number CD13E060) • Conducted DPT for the SEAT RING and STEM • No relevant surface-breaking defects were detected. 5. Valve SL no:- 25008081 (Job number CD13E072) • Conducted DPT for the SEAT RING and STEM • No relevant surface-breaking defects were detected. ITP Clause No.6.1: Shell Pressure Test– Shell Pressure Test conducted for the components of control valves Shell pressure testing was carried out on the following valves with the body and bonnet assembled: - Valve S/N: 25008076 (Job No. CD13E032) - Valve S/N: 25008077 (Job No. CD13E033) - Valve S/N: 25008081 (Job No. CD13E072) Both valves were subjected to the specified shell pressure test, and no leakage was observed during the 10-minute holding period.

- NON-CONFORMANCES

| NCR # | ### DESCRIPTION | ### DATE RAISED | DATE CLOSED |
| --- | --- | --- | --- |
|  | - | - | - |

- QUALITY OBSERVATIONS

Item No.; Material Inspected: Control Valve. Observation Type: Positive Negative; Criticality: Critical Non-Critical. Category: Visual; Sub-Category: Visual Inspection. Further Comments: No visible surface defects observed.

Item No.; Material Inspected: Choose an item.. Observation Type: Positive Negative; Criticality: Critical Non-Critical. Category: Choose an item.; Sub-Category: Marking / Tagging / Nameplate. Further Comments:.

- ATTACHMENTS TO THIS REPORT

- As Per Attached Annexure list

- Calibration Certificates Reviewed & Signed.

- PHOTOGRAPHS

Inspection Photos.

| Pressure Test | Pressure Test |
| --- | --- |
|  | / |
| Penetrant/ Cleaner / Developer Used | DPT Test- Penetrant applied |
| Developer applied | Penetrant applied |
| Developer applied | Lux Meter reading |
| Pressure Test | Pressure Test |